Appendix 1

Terms of Reference

Consultancy Assignment

Consultancy for Support to Torit, Bentiu and Wau hospital in Biomedical Engineering

Background
Cordaid is a Dutch international NGO that has been in existence for 100 years. Cordaid’s vision is “A world rich with flourishing communities”. Cordaid’s mission is “To build flourishing communities in fragile and conflict-affected areas”. In South Sudan, Cordaid has a very strong track record for over 20 years, implementing multiple humanitarian and developmental projects directly and partially through local partners. As part of its activities in South Sudan, Cordaid is supporting 5 hospitals across the country including Torit State hospital, Wau state hospital and Bentiu state hospital. In the previous HPF 1 contract, Cordaid procured equipment for diagnostic purposes for the three hospitals and hence there is need to support the health care workers to use the equipment and also ensure proper calibration and development of a maintenance regime for the equipment.

Purpose of the assignment:

- To ensure all machine are operational in the three state hospitals and develop SoPs for maintenance of all high value medical equipment at three state hospitals.

Objectives of the Assignment

- Support the hospital administration in the operationalization of the equipment at Wau, Torit and Bentiu state hospitals

- Develop guidelines for equipment maintenance for all the three sites and recommend supplies for use with the machine

- Support and train the staff on proper use of the equipment

Scope of Services and Tasks - the scope of the service entails the following:

- Perform repairs and preventive maintenance for equipment at the 3 state hospitals of Wau, Bentiu and Torit

- Develop an updated equipment inventory for the three hospitals and check on required maintenance and repairs

- Inspect and test biomedical equipment that is not in use at the three health facilities of Bentiu, Torit and Wau

- Train health staff in the required routine care for biomedical equipment and develop simple maintenance plans for the equipment.

- Check on the equipment warranty and ensure the supplier complies with the warranties as agreed upon

- Support installation of new biomedical equipment in Torit, Bentiu and Wau hospitals.

- Any other support as may be required by the hospital coordinator

Outcomes of the Consultancy: The consultancy will result in a comprehensive plan for equipment maintenance being developed for the three state hospitals and the installation of the procure medical equipment in Wau and Bentiu specifically. Also, a maintenance schedule shall be developed for the three sites and shared with the hospital coordinators.

Lines of Communication: The consultant will report to the Health Program Manager in Juba and also to the Hospital Coordinators at the field level.

Timeframe: Starting as soon as possible (Ideally on 20th of January 2016 with a time frame of 2.5 months).

Working/duty Station: the activities will be accomplished in the field with travel to Wau, Bentiu and Torit

This will include the following:

- Three weeks in Torit for the activities with the consultant following up on previous recommendation and checking on the installation of the X ray machine at the hospital

- Three weeks in Wau where the consultant will check on the equipment that was procured under HPF 1 and support the installation of the equipment and routine maintenance plus staff mentoring

- 3 weeks in Bentiu supporting the installation of the medical equipment for OPD and the theatre and ensuring that they are operationalized and the theatre is working.

- 1 week in Juba to compile the final report and support the procurement of Medical equipment for Wau and Raja hospital through the development of detailed specifications based in the approved budget by HPF>

Experience requirements

Candidate with sound academic background preferably in Biomedical Engineering with at least a diploma level training in Biomedical Engineering and 3 post qualification experience.

Note: This consultancy is open to South Sudanese national, Regional and international applicants. International applicants having prior work experience in South Sudan are desirable. The above-mentioned tasks to be performed are intended to be  a guide and should not be viewed as an inflexible specification as it may be modified following discussion with the selected consultant or firm.

Consultancy Schedule

| Week 1 to 3: | Travel to Juba and Torit and working in Torit |
| --- | --- |
| Week 4 to 6 | Travel to Wau state hospital and working at Wau state hospital |
| Week 7 to 9 | Travel and work at Bentiu |
| Week 10 | Working at Juba office, develop procurement document for Wau and Raja |